# Backstage Local Provisioning System

Design Document

Stratpoint Global Outsourcing, Inc.

# 1. Executive Summary

This document outlines the architecture and implementation strategy for the Backstage Internal Developer Platform (IDP) at Stratpoint Global Outsourcing, Inc. This platform represents a strategic investment that begins with developer training, expands to internal project delivery, and ultimately positions Stratpoint as a platform services provider. Hosted at

https://portal.stratpoint.io/

the platform enables local resource provisioning with a clear growth trajectory: from training environments to internal best practices enforcement, client replication, and ultimately a service offering for external organizations.

## 1.1 Objectives

- Enable self-service provisioning of local development resources through cloud-hosted Backstage

- Provide standardized training environments for developers

- Maintain centralized governance and tracking of all provisioned resources

- Support initial use case: Kafka instance provisioning for training

- Establish golden paths and best practices for Stratpoint internal projects

- Create replicable platform model for client organizations

- Position platform as potential service offering for external organizations

## 1.2 Scope

This platform follows a phased strategic approach: Phase 1 focuses on training environments (Kafka provisioning for developer learning), Phase 2 establishes internal golden paths and best practices templates, Phase 3 replicates the model for client organizations, and Phase 4 positions it as a service offering for external markets. The architecture is designed to scale across all these phases with minimal modification.

## 1.3 Strategic Roadmap

The platform development follows a strategic four-phase progression, each building on the previous phase while adding significant business value:

Phase 1: Learning and Training Foundation

- Timeline: 10 weeks (initial implementation)

- Focus: Developer training environments, starting with Kafka provisioning

- Business Value: Reduced training setup time from hours to minutes, standardized learning environments, improved training quality and consistency

- Deliverables: Core platform architecture, agent system, Kafka template, catalog integration

Phase 2: Internal Golden Paths

- Timeline: 3-6 months after Phase 1

- Focus: Stratpoint best practices, standardized project templates, composite stacks, AI-native development integration

- Business Value: Faster project delivery, consistent quality across teams, reduced onboarding time for new projects, enforcement of security and compliance standards

- Deliverables: Full-stack templates, microservice boilerplates, data pipeline environments, AI development configurations

Phase 3: Client Platform Replication

- Timeline: 6-12 months after Phase 2

- Focus: Deploy customized Backstage IDP instances for client organizations, multi-tenancy support

- Business Value: Competitive differentiator, increased client satisfaction, higher project margins, strategic client relationships

- Deliverables: Client deployment automation, white-label capabilities, client-specific template libraries

Phase 4: Platform-as-a-Service Offering

- Timeline: 12-18 months after Phase 3

- Focus: Commercial platform offering for external organizations, SaaS deployment model, marketplace of templates

- Business Value: New revenue stream, market positioning as platform vendor, recurring revenue model, scalable business growth

- Deliverables: Multi-tenant SaaS architecture, billing integration, marketplace platform, customer success infrastructure

Note: Each phase builds on the previous foundation. The core architecture designed in Phase 1 is intentionally scalable to support all subsequent phases without major refactoring.

# 2. System Architecture

## 2.1 High-Level Architecture

The system follows a pull-based agent architecture to overcome network connectivity challenges between cloud-hosted Backstage and local developer machines.

Cloud - Backstage Instance https://portal.stratpoint.io/ Scaffolder ¦ Catalog ¦ Task Queue ¦ Plugin API

↕ HTTPS REST API (Google OAuth)

Local Developer Machine Backstage Agent (npm package) Receives tasks via SSE ¦ Executes ¦ Reports status

↕ Docker API

Provisioned Resources Kafka ¦ PostgreSQL ¦ Microservices ¦ Containers

## 2.2 Component Overview

| Component | Description |
| --- | --- |
| Backstage Scaffolder | Provides self-service templates for resource provisioning |
| Custom Plugin | Manages task queue, agent API, and catalog integration |
| Task Queue | Stores pending/in-progress/completed provisioning tasks |
| Local Agent | npm package running on developer machines, receives tasks via SSE |
| Software Catalog | Tracks all provisioned resources with metadata and lifecycle |

# 3. System Components

## 3.1 Backstage Instance

Instance URL: https://portal.stratpoint.io/

### 3.1.1 Scaffolder Templates

Define self-service workflows for resource provisioning. Example Kafka template structure:

apiVersion: scaffolder.backstage.io/v1beta3

kind: Template

metadata:

name: kafka-local-provision

title: Provision Kafka Instance Locally

spec:

parameters:

- kafkaVersion: 3.6.0

- ports: 9092

steps: [queue-task, register-catalog]

### 3.1.2 Custom Backstage Plugin

Plugin Name: @stratpoint/plugin-local-provisioner

Responsibilities:

- Task Queue Management: Stores provisioning tasks in PostgreSQL/Redis

- Agent API: Provides REST endpoints for agent SSE connection and status updates

- Catalog Integration: Auto-registers provisioned resources in Software Catalog

- Lifecycle Management: Tracks resource states and health

### 3.1.3 Software Catalog

Tracks all provisioned resources with metadata including owner, configuration, status, and dependencies.

## 3.2 Local Agent

Package: @stratpoint/backstage-agent

Distribution: npm global package

### 3.2.1 Core Functions

- Authentication: Google OAuth token from Backstage

- Task Reception: Receives tasks via Server-Sent Events (SSE) in real-time

- Execution Engine: Runs Docker Compose, scripts, or containerized workflows

- Status Reporting: Updates Backstage with progress and completion status

- Health Monitoring: Reports resource health metrics

### 3.2.2 Installation & Setup

# Install agent globally

npm install -g @stratpoint/backstage-agent

# Authenticate with Backstage

backstage-agent login --url https://backstage-stratpoint.rcdc.me --google

# Start agent (runs as background service)

backstage-agent start

## 3.3 Task Queue System

Storage: PostgreSQL or Redis

Schema:

| Field | Type | Description |
| --- | --- | --- |
| task_id | UUID | Unique task identifier |
| agent_id | UUID | Target agent for execution |
| task_type | String | provision-kafka, provision-postgres, etc. |
| config | JSON | Resource configuration parameters |
| status | Enum | pending, in-progress, completed, failed |
| created_at | Timestamp | Task creation time |
| updated_at | Timestamp | Last status update |

# 4. Technical Requirements

## 4.1 Technology Stack

| Component | Technology | Version |
| --- | --- | --- |
| Backstage | Spotify Backstage | Latest LTS |
| Backend API | Node.js + Express | Node 18+ |
| Database | PostgreSQL | 14+ |
| Cache (Optional) | Redis | 7+ |
| Local Agent | Node.js + TypeScript | Node 18+ |
| Containerization | Docker + Docker Compose | Docker 20+, Compose v2 |
| Authentication | Google OAuth 2.0 | Latest |

## 4.2 Infrastructure Requirements

### 4.2.1 Cloud Infrastructure

- Backstage Instance: Existing at https://portal.stratpoint.io/

- Database: PostgreSQL for task queue and catalog

- Optional: Redis for high-performance task queuing

- API Endpoints: RESTful APIs for agent communication

### 4.2.2 Local Developer Machine

- Node.js 18+ (for agent runtime)

- Docker Engine 20+ (for containerized resources)

- Docker Compose v2+

- Minimum 4GB RAM, 10GB free disk space

- Internet connectivity for agent SSE connection

## 4.3 Security Requirements

- Google OAuth-based authentication for agent-to-Backstage communication

- TLS 1.3 for all API communications

- Role-based access control (RBAC) for template access

- Audit logging of all provisioning activities

- Token rotation every 90 days

# 5. Implementation Plan

| Phase | Duration | Deliverables | Key Activities |
| --- | --- | --- | --- |
| Phase 1 | 2 weeks | Plugin scaffolding, API design, database schema | Setup dev environment, design APIs |
| Phase 2 | 3 weeks | Local agent MVP, authentication, SSE task reception | Build agent, implement auth |
| Phase 3 | 2 weeks | Kafka template, Docker Compose configs | Create Kafka scaffolder template |
| Phase 4 | 2 weeks | End-to-end testing, documentation | Integration testing, user docs |
| Phase 5 | 1 week | Pilot with 10 developers | Pilot rollout, gather feedback |
| Phase 6 | Ongoing | General availability, additional templates | Production rollout, expand resources |

# 6. User Workflows

## 6.1 Initial Setup Workflow

- Developer installs agent: npm install -g @stratpoint/backstage-agent

- Developer authenticates with Backstage using Google SSO

- Agent registers with Backstage and receives unique agent ID

- Agent establishes SSE connection for real-time task delivery

## 6.2 Kafka Provisioning Workflow

- Developer navigates to https://portal.stratpoint.io/create

- Selects Provision Kafka Instance Locally template

- Fills in parameters: Kafka version, ports, retention policies, topic configurations

- Clicks Create - Backstage queues provisioning task

- Backstage pushes task to agent via SSE

- Agent downloads Docker Compose configuration

- Agent executes: docker-compose up -d

- Agent validates Kafka is running and healthy

- Agent reports success to Backstage

- Backstage creates catalog entry for the Kafka instance

- Developer views Kafka instance in Software Catalog with connection details

## 6.3 Lifecycle Management

- Start: Agent starts containers automatically

- Stop: Developer can stop via Backstage UI or local Docker commands

- Health Monitoring: Agent reports health status every 5 minutes

- Decommission: Backstage UI triggers cleanup task, agent removes containers

# 7. API Specifications

## 7.1 Agent Authentication (Google OAuth)

POST /api/agent/auth

Request: { "googleToken": "google-oauth-token" }

Response: { "serviceToken": "backstage-service-token", "agentId": "agent-uuid" }

## 7.2 Task Reception (Server-Sent Events)

GET /api/agent/events?agentId=<id>

Content-Type: text/event-stream

event: task

data: {"taskId":"uuid","type":"provision-kafka","config":{"version":"3.6.0","ports":9092}}

## 7.3 Status Update

PUT /api/agent/tasks/:taskId/status

Request: {

"status": "completed",

"metadata": { "host": "localhost", "port": 9092 }

}

# 8. Monitoring & Observability

## 8.1 Metrics

- Task completion rate and duration

- Agent connectivity and uptime

- Resource health status

- API latency and error rates

## 8.2 Logging

- Centralized logging in Backstage for all provisioning activities

- Local agent logs stored in ~/.backstage-agent/logs

- Audit trail for compliance and debugging

# 9. Strategic Growth Path

The following capabilities support the strategic phases outlined in Section 1.3. While Phase 1 focuses on training (Kafka provisioning), the architecture is designed to seamlessly accommodate Phases 2-4 through the extensibility patterns described below. Each capability directly enables specific business outcomes across the growth trajectory.

## 9.1 Planned Resources

- PostgreSQL databases

- Redis instances

- MongoDB clusters

- Microservice templates (Node.js, Python, Java)

- Local Kubernetes clusters (k3s, minikube)

- Development tools (Elasticsearch, RabbitMQ)

## 9.2 Composite Stack Templates

One of the most powerful future capabilities is composite templates that provision entire application stacks with all dependencies in a single operation. Instead of provisioning individual resources separately, developers can deploy complete, pre-configured environments.

- E-commerce Microservice Stack: Kafka + PostgreSQL + Redis + Node.js API + Nginx, all connected and configured

- Data Pipeline Environment: Kafka + Apache Spark + PostgreSQL + Airflow, fully orchestrated

- Full-stack Training Application: Database + Backend API + Frontend + Message Queue with sample data

- Event-driven System: Kafka + Schema Registry + ksqlDB + Kafka Connect + monitoring tools

Key Capabilities:

- Multi-resource orchestration with dependency management

- Automatic service startup ordering (databases before applications)

- Pre-configured integrations with auto-populated connection strings

- Network configuration and service discovery setup

- Sample data and configuration for immediate productivity

- One-click deployment and teardown of entire environments

This transforms the platform from a resource provisioning tool into a complete development environment platform, dramatically reducing setup time from hours to minutes and ensuring consistency across all developer machines.

## 9.3 AI-Native Development Integration

As software development shifts towards AI-driven SDLC and AI-native development practices, the platform can evolve to integrate AI coding assistants and agentic development tools directly into provisioned environments. This extends the platform beyond training scenarios into production development workflows.

- Claude Code Integration: Pre-configure provisioned environments with Claude Code for agentic coding tasks, automated code generation, and AI-assisted development

- Cursor and AI Assistants: Templates can include workspace configurations for Cursor, GitHub Copilot, and other AI coding tools with project-specific context

- AI Agent Workflows: Provision environments with pre-configured AI agents for testing, code review, documentation generation, and deployment automation

- Production-Ready Templates: Move beyond training to create production development environments with AI-powered boilerplates, scaffolding, and best practices built-in

Capabilities:

- AI assistant configurations embedded in project templates and boilerplates

- Context files, system prompts, and AI agent instructions pre-configured for specific tech stacks

- Integration with Claude Code CLI for terminal-based agentic development

- Automated setup of AI-powered development workflows (code generation, review, testing)

- Standardized AI development practices across teams and projects

- Version-controlled AI configurations as part of the project scaffold

This positions the platform at the forefront of AI-native development, enabling teams to leverage cutting-edge AI coding tools from day one. Templates become intelligent starting points that combine infrastructure, application code, and AI development workflows in a single provisioning operation.

## 9.4 Integration Opportunities

- CI/CD pipelines for local testing

- Cost tracking and resource utilization

- Integration with cloud environments for hybrid workflows

- Team collaboration features

# 10. Appendices

## Appendix A: Sample Kafka Docker Compose

version: '3.8'

services:

zookeeper:

image: confluentinc/cp-zookeeper:7.5.0

environment:

ZOOKEEPER_CLIENT_PORT: 2181

kafka:

image: confluentinc/cp-kafka:7.5.0

depends_on:

- zookeeper

ports:

- '9092:9092'

environment:

KAFKA_BROKER_ID: 1

KAFKA_ZOOKEEPER_CONNECT: zookeeper:2181

KAFKA_ADVERTISED_LISTENERS: PLAINTEXT://localhost:9092

## Appendix B: Agent Configuration

# ~/.backstage-agent/config.yml

backstage:

url: https://backstage-stratpoint.rcdc.me

token: <google-oauth-token>

agent:

id: <agent-uuid>

reconnect_timeout: 5  # seconds

logging:

level: info

path: ~/.backstage-agent/logs

## Appendix C: Required Tools & Dependencies

| Tool | Purpose | Installation |
| --- | --- | --- |
| Node.js | Runtime for agent and Backstage | https://nodejs.org |
| Docker | Container runtime for Kafka and resources | https://docker.com |
| PostgreSQL | Database for Backstage and task queue | https://postgresql.org |
| TypeScript | Development language for agent | npm install -g typescript |
| Backstage CLI | Plugin development and testing | npm install -g @backstage/cli |
| Yarn | Package manager for Backstage | npm install -g yarn |
| Git | Version control | https://git-scm.com |
| Redis (Optional) | High-performance task queue | https://redis.io |

Document Version: 1.0

Last Updated: December 2025

Prepared by: Stratpoint System Engineering Team

Note: remind myself to check the feasibility of using google workspace to sync employee information in conjunction with Darwin Box.

# Addendum 1: Integrated Training Management & Hybrid Provisioning

## 1. Educational Integration Strategy

To transform the platform into a "True Self-Service" training environment, the system will interface with the existing Moodle LMS using Google SSO for seamless identity management. This allows the platform to focus on technical provisioning while leveraging Moodle’s mature assessment engine.

### 1.1 Moodle-Backed Assessment Framework

The training curriculum is divided into two primary assessment types:

- Optional Quizzes: Hosted in Moodle, used for self-knowledge checks. These do not block progression but are tracked for developer metrics.

- Mandatory Capstones: A project-based final requirement. Trainees must submit a Google Drive link to a video presentation/demo of their project within the Moodle assignment module.

### 1.2 Training Metadata (Catalog Extension)

The Backstage Software Catalog will be extended to include educational metadata via annotations in the catalog-info.yaml:

- moodle.org/quiz-url: Direct link to the module's self-assessment.

- moodle.org/capstone-url: Direct link to the mandatory project submission page.

- stratpoint.io/training-level: Defines the prerequisite level required to access the template.

## 2. Hybrid Provisioning Model

The platform supports a dual-engine architecture to accommodate the full developer lifecycle, from initial learning to production-ready deployment.

### 2.1 Local Provisioning (Learning Phase)

- Primary Use: Initial training, Kafka basics, and sandbox experimentation.

- Engine: @stratpoint/backstage-agent + Docker Compose.

- Objective: Zero cloud-cost learning and localized debugging.

### 2.2 Cloud Provisioning (Capstone & Production Phase)

- Primary Use: Capstone project deployment, multi-service orchestration, and Phase 2-4 internal/client projects.

- Engine: Backstage Scaffolder + Terraform/Crossplane (via GitHub Actions or internal runners).

- Objective: Testing in real-world network conditions and "Golden Path" enforcement.

## 3. Self-Service Gating & Progression

To ensure governance and quality, access to provisioning templates is "gated" by training completion status stored in Moodle.

| Training Tier | Moodle Status | Provisioning Access |
| --- | --- | --- |
| Tier 0: Novice | Enrolled | Local Only: Kafka/Postgres single instances. |
| Tier 1: Intermediate | Capstone Submitted | Cloud Sandbox: Small-scale AWS/GCP instances for project testing. |
| Tier 2: Certified | Capstone Graded/Passed | Full Stack: Access to Phase 2 "Golden Paths" and production templates. |

## 4. Administrative & Creator Controls

A specialized Mentor Dashboard will be added to the Backstage UI to allow creators to manage the training scale:

- Exam Toggle: Creators can enable or disable Moodle quiz links directly from the Backstage interface.

- Capstone Review Queue: A unified view of pending Google Drive submissions. Mentors can view the video and submit grades back to Moodle via the Moodle Web Services API.

- Trainee Analytics: Tracking of active local agents vs. cloud resource consumption per trainee.

## 5. Updated User Workflow (Refining Section 6.2)

- Environment Setup: Developer provisions Kafka Locally to build their project.

- Optional Validation: Developer takes the Moodle Quiz via a deep link in the Backstage side-panel.

- Capstone Deployment: Developer uses a Cloud Provisioning template to deploy their final project for review.

- Submission: Developer uploads their presentation to Google Drive and submits the URL to Moodle via the integrated Backstage tab.

- Grading & Unlock: Once the Mentor grades the Capstone as "Pass," Backstage automatically unlocks Phase 2 "Internal Golden Path" templates for the developer.

## 6. Implementation Notes for MVP

- SSO Consistency: Ensure the domain for Google SSO is identical across portal.stratpoint.io and the Moodle instance to prevent session drops in iFrames.

- IFrame Permissions: Moodle’s allowframembedding setting must be enabled to support the "Single Pane of Glass" experience.

- Manual Gating (MVP): For the initial 10-developer pilot, gating will be managed by Backstage RBAC (Role-Based Access Control) groups, manually updated upon Moodle completion. Automated API syncing will follow in Phase 2.

My apologies! I definitely deserve that "bad" rating for dropping the pure Next.js stack. I've brought it back and put it right at the top of the JavaScript section so it doesn't get lost again.

Here is the truly complete Addendum 2, with all three JS flavors (Pure Next.js, Next.js + NestJS, and Next.js + Fastify) plus everything else.

# Addendum 2: Expanded Resource Catalog & Training Paths

## 1. Overview

To achieve the goal of a "True Self-Service Platform," the provisioning library is expanded to support every major engineering track at Stratpoint. This catalog ensures that whether a trainee is in Web, Data, AI, or DevOps, they have a standardized "Golden Path" environment.

## 2. Infrastructure Building Blocks

These templates provision standalone resources for modular training and sandbox experimentation.

- Relational DB: provision-postgres (PostgreSQL 14/15 + pgvector for AI training).

- NoSQL DB: provision-mongodb (MongoDB Community Edition + Mongo Express UI).

- Caching: provision-redis (Redis 7.x configured for Cache and Pub/Sub modules).

- Messaging: provision-rabbitmq (RabbitMQ + Management Plugin) and provision-kafka (Original Phase 1).

- Search: provision-elastic (Elasticsearch + Kibana for observability training).

## 3. Composite "Golden Path" Stacks (Web & Backend)

These templates provision entire application ecosystems for Mandatory Capstone Projects.

- Pure Full-Stack JS (Next.js) Stack:

  - Components: Next.js 14+ (App Router), Tailwind CSS, Prisma/Drizzle ORM, PostgreSQL, and NextAuth.js.

  - Objective: Using Next.js as a unified framework for both Frontend and API routes. Standardizing SSR and Type-safe data fetching.

- Enterprise JS Stack (Next.js + NestJS):

  - Components: Next.js (Frontend), NestJS (Backend Framework), TypeORM/Prisma, PostgreSQL, and Swagger.

  - Objective: Training on structured, decorator-based enterprise architectures and modular backend development.

- High-Performance JS Stack (Next.js + Fastify):

  - Components: Next.js (Frontend), Fastify (Backend), Zod for validation, and PostgreSQL.

  - Objective: Focusing on low-overhead, high-throughput microservices and rapid API performance.

- Python/FastAPI Full-Stack Stack:

  - Components: Next.js (Frontend) + FastAPI (Backend) + PostgreSQL.

  - Objective: Standardized stack for high-performance Python-based web services and AI integrations.

- Event-Driven Microservices:

  - Components: Node.js + Kafka + Redis + Zookeeper.

  - Objective: Training on high-throughput, asynchronous architectures and event-driven design patterns.

- Data Engineering Stack:

  - Components: Apache Spark + Apache Airflow + PostgreSQL.

  - Objective: Automated environment setup for data engineering, ETL logic, and orchestration training.

## 4. Cloud Engineering & Infrastructure-as-Code (IaC)

Focuses on the "Hybrid" goal of the platform, enabling cloud resource management through code.

- Cloud-Native Developer Stack:

  - Components: AWS CLI, Terraform/OpenTofu, LocalStack (S3, Lambda, DynamoDB simulation), and TFLint.

  - Objective: Mastering IaC and cloud resource lifecycles without incurring provider costs.

- Serverless Engineering Path:

  - Components: Serverless Framework / AWS SAM, Node.js runtime, and a local API Gateway emulator.

  - Objective: Training on event-triggered computing and scalable serverless architectures.

## 5. DevOps & Site Reliability Engineering (SRE)

Dedicated environments for mastering the delivery and health of applications.

- Kubernetes & Orchestration Path:

  - Components: K3s or KinD (Kubernetes-in-Docker), Helm 3, and Lens (K8s IDE).

  - Objective: Training on container orchestration, pod lifecycle management, and service mesh basics.

- CI/CD Pipeline Simulator:

  - Components: GitHub Actions Local Runner (Act), Docker Registry (Local), and ArgoCD (Local Simulation).

  - Objective: Mastering automated deployment workflows, GitOps, and pipeline security scanning.

- Observability & SRE Stack:

  - Components: Prometheus, Grafana, and Loki (for log aggregation).

  - Objective: Teaching developers how to build dashboards, set up alerting, and monitor system health.

## 6. AI-Native & Agentic Workspaces

Aligning with Section 9.3 for the future of AI-driven software development.

- Agentic Workspace Template:

  - Includes: Pre-installed Claude Code CLI, project-specific Cursor rules (.cursorrules), and local Ollama integration.

- RAG (Retrieval-Augmented Generation) Sandbox:

  - Includes: Python (LangChain/LlamaIndex) + Vector Database (Milvus/Pinecone local sim) + Streamlit.

  - Objective: Enabling developers to build and test AI knowledge bases locally.

## 7. Updated Mapping Catalog to Moodle Assessment

| Template Category | Required Moodle Capstone | Strategic Certification |
| --- | --- | --- |
| Full-Stack JS (Next.js) | "E-commerce App with App Router" | Certified JS Full-Stack Dev |
| Enterprise JS (NestJS) | "Modular Enterprise API with Auth" | Certified NestJS Backend Dev |
| High-Performance JS | "Real-time High-Throughput Service" | Certified Fastify Specialist |
| Data Engineering | "Automated ETL Pipeline with Spark" | Certified Data Engineer |
| Cloud Engineering | "Multi-tier IaC Deployment" | Cloud Infrastructure Associate |
| DevOps & SRE | "Automated K8s GitOps Pipeline" | Certified DevOps Engineer |
| AI-Native Stacks | "Agentic Workflow Implementation" | AI-Native Engineer |